SCOPE OF WORK

Client Onboarding & Management Platform (PWA)

| Client | ANT Analytics Pvt Ltd. |
| --- | --- |
| Website | https://antmeta.in/ |
| Project | Custom CRM & Progressive Web App |
| Platform URL | traders.antmeta.ai (planned) |
| Document Version | 1.0 |
| Date | February 2, 2026 |
| Prepared By | DigiBull AI |

# 1. Project Overview

This document outlines the scope of work for building a custom CRM and Progressive Web App (PWA) for ANT Analytics Pvt Ltd. The platform will manage client onboarding, subscriptions, copy trading integration, P&L tracking, invoicing, and administrative operations.

## 1.1 Platform Type

- Progressive Web App (PWA) accessible via URL with install option on mobile devices

- Single codebase supporting future native app deployment without redevelopment

- Responsive design optimized for mobile-first usage

- Works across Android, iOS, and desktop browsers

## 1.2 Target Users

| User Type | Description | Access Level |
| --- | --- | --- |
| End Clients | Traders subscribing to copy trading services | Client PWA (self-service portal) |
| Super Admin | ANT internal team managing all operations | Full admin dashboard access |
| Partners | Affiliates managing their own client base | Restricted admin panel (limited sections) |

# 2. Technology Stack

| Layer | Technology |
| --- | --- |
| AI Development | Claude Code Opus 4.5 (BuLLM Vibe Coding System) |
| Frontend | React (PWA - Android & iOS compatible) |
| Backend & Database | Supabase (PostgreSQL, Auth, APIs, Storage) |
| Infrastructure | Cloud-based deployment (AWS or equivalent) |
| Security | Role-based access control, encrypted data handling, OTP authentication |
| Trading Integration | Delta Trading Platform API |
| Payment Gateway | Razorpay (India) + Stripe (International) |
| KYC Verification | DigiLocker / Aadhaar API (Automated) |

# 3. Client PWA Features (10 Modules)

Self-service portal for end clients accessible at traders.antmeta.ai

## 3.1 User Authentication

- Mobile number registration with OTP verification

- Forgot password flow with OTP reset

- Session management and secure logout

## 3.2 Profile Management

- Add/update profile picture

- Update email ID (with OTP verification to new email)

- Update mobile number (with OTP verification to new number)

- User ID display on dashboard

- Dark/Light theme toggle

## 3.3 KYC Document Upload

- PAN card upload and verification

- Aadhaar card upload and verification

- Automated verification via DigiLocker integration

- KYC status display (pending/verified/rejected)

## 3.4 Crypto Exchange Integration

- Exchange registration workflow

- API key management interface

- Integration with Delta trading platform

Note: API keys will remain securely managed within the trading platform. Delta API access and associated costs are the client's responsibility.

## 3.5 Subscription Management

- Three subscription tiers:

- Standard Plan: ₹10,000/month or ₹30,000/3 months

- Premium Plan: ₹15,000/month or ₹45,000/3 months

- Exclusive Plan: 25% on profits, billed every 90 days

- Plan upgrade/downgrade functionality

- Subscription status and renewal dates

## 3.6 Payment Gateway Integration

- Razorpay integration for Indian payments

- Stripe integration for international payments

- Payment history and receipts

## 3.7 P&L Analytics Dashboard

- Real-time P&L summaries pulled from Delta API

- Transaction history display

- Account analytics and performance metrics

- Visual charts and trend indicators

Technical Note: Backend requirements for real-time or daily data export to be documented. Data sync frequency TBD based on Delta API capabilities.

## 3.8 Invoice Management

- View pending invoices

- View paid invoices

- Download invoice PDFs

- Payment status tracking

## 3.9 Support Center

- Email support integration

- Chat support interface

- Telegram/WhatsApp redirect links

- User guide / Help documentation

## 3.10 Partner Application

- 'Become a Partner' application flow

- Partner application form

- Application status tracking

# 4. Admin Backend Features (6 Modules)

Administrative dashboard for ANT team with full operational control

## 4.1 Dashboard

- Total number of clients (all statuses)

- Subscribed clients breakdown (Standard / Premium / Exclusive)

- Total AUM (Assets Under Management)

- Number of active partners

- Key metrics and KPIs at a glance

## 4.2 Customer Management

- Auto-generated Client IDs (format: 260116100001)

- Add new clients manually

- Approve pending client registrations

- Client profile view and edit

- KYC document review and approval

- Client search and filtering

Annexure One: Additional customer management requirements to be provided by ANT.

## 4.3 Master Account & Copy Trading

- Master account integration for automated trade replication

- Copy trading dashboard to monitor all trading activity

- Exchange links management

- Client account connection status

- Trade replication logs

Dependency: ANT to share copy trading platform documentation and access with development team.

## 4.4 Accounts & Invoicing

- Accounts receivables (Exclusive plan clients only)

- P&L capture for profit-sharing calculations

- Automated invoice generation with flexible profit-sharing rules

- Invoice status tracking (Generated / Pending / Paid)

- Manual invoice creation option

## 4.5 Partner Management

- Partner list and directory

- Partner admin panel provisioning

- Restricted access configuration:

- Partners CANNOT access: Master Account Integration, Exchange Links, Partners Section

- Partners CAN access: All other admin functions for their own clients

- Partner performance reports

- Customer reports by partner

## 4.6 Communication Center

- Centralized client communication hub

- Message history and logs

- Broadcast messaging capability

- User guide management

- Logout functionality

# 5. Integration Requirements

## 5.1 Delta Trading Platform

| Requirement | Details |
| --- | --- |
| API Access | Delta API credentials and documentation required from ANT |
| Data Points | P&L summaries, transaction history, account analytics, trade data |
| Sync Frequency | Real-time or daily (TBD based on API capabilities) |
| Master Account | Integration for automated trade replication to client accounts |
| Cost Responsibility | Delta API access and associated costs are ANT's responsibility |

## 5.2 Payment Gateways

| Gateway | Purpose |
| --- | --- |
| Razorpay | Indian client payments (INR transactions) |
| Stripe | International client payments (multi-currency) |

API credentials to be provided by ANT for both gateways.

## 5.3 KYC Verification

- DigiLocker / Aadhaar API integration for automated verification

- PAN verification API

- Sandbox/test credentials required for development

- Production credentials required for go-live

# 6. UI/UX Requirements

## 6.1 Design Approach

- Mobile-first responsive design

- Optimized for both client and admin views

- Primary and secondary color selection following accessibility contrast standards

- Dark/Light theme support

## 6.2 Design Workflow

- ANT to finalize color scheme

- DigiBull to share UI samples with proposed color options

- Client review and feedback

- Final UI development post color scheme approval

## 6.3 Key Screens

- Client PWA: Registration, Dashboard, Profile, KYC, Subscription, P&L, Invoices, Support

- Admin Backend: Dashboard, Customer Management, Copy Trading, Invoicing, Partners, Communication

# 7. Timeline & Milestones

| Phase | Duration | Deliverables |
| --- | --- | --- |
| Phase 1: Setup | Day 1-2 | Environment setup, database schema, authentication framework |
| Phase 2: UI Samples | Day 3-5 | UI samples with color options, client review, color scheme finalization |
| Phase 3: Client PWA | Day 6-10 | All 10 client-facing modules developed and integrated |
| Phase 4: Admin Backend | Day 11-13 | All 6 admin modules developed and integrated |
| Phase 5: Integration | Day 14-15 | Delta API integration, payment gateways, KYC, final polish |
| Development Complete | 15 Days | Handoff for testing |
| Phase 6: UI Testing | 1 Week | Internal UI/UX testing, bug fixes, refinements |
| Phase 7: UAT | 2 Weeks | User Acceptance Testing with ANT team, feedback incorporation |
| Go-Live Ready | ~5 Weeks Total | Production deployment |

# 8. Deliverables

## 8.1 Application Deliverables

- Fully functional Client PWA (10 modules)

- Fully functional Admin Backend (6 modules)

- Responsive design for mobile and desktop

- PWA installable on Android and iOS devices

## 8.2 Technical Deliverables

- Database schema and migrations

- API documentation

- Deployment configuration

- Environment setup guide

## 8.3 Documentation

- User guide for clients

- Admin manual for ANT team

- Technical handover documentation

# 9. Dependencies & Action Items

## 9.1 Required from ANT (Client)

| # | Action Item | Status |
| --- | --- | --- |
| 1 | Finalize color scheme before UI development | Pending |
| 2 | Share copy trading platform documentation and access | Pending |
| 3 | Provide Annexure One with additional requirements | Pending |
| 4 | Confirm hosting provider / migration to antmeta.ai domain | Pending |
| 5 | Provide Delta API credentials and documentation | Pending |
| 6 | Provide Razorpay API credentials | Pending |
| 7 | Provide Stripe API credentials | Pending |
| 8 | Provide DigiLocker/KYC API credentials (sandbox + production) | Pending |

## 9.2 DigiBull Action Items

| # | Action Item | Status |
| --- | --- | --- |
| 1 | Share UI samples with proposed primary and secondary color options | In Progress |
| 2 | Document backend requirements for real-time/daily data export | Pending |
| 3 | Setup development environment | Pending |

# 10. Testing Plan

## 10.1 UI Testing (1 Week)

- Cross-browser compatibility testing

- Mobile responsiveness testing (Android, iOS)

- PWA installation testing

- Theme switching (dark/light) testing

- Form validation and error handling

- Performance and load time optimization

## 10.2 User Acceptance Testing - UAT (2 Weeks)

- End-to-end client journey testing

- Admin workflow testing

- Integration testing (Delta API, payments, KYC)

- Security and access control testing

- Data accuracy verification

- Feedback collection and bug resolution

# 11. Assumptions & Constraints

## 11.1 Assumptions

- All API credentials and documentation will be provided by ANT before development begins

- Color scheme will be finalized before UI development starts

- ANT team will be available for timely feedback during UAT

- Delta API supports required data points and sync frequency

- Copy trading platform documentation is available and complete

## 11.2 Constraints

- Delta API limitations may affect real-time data availability

- Third-party API rate limits may apply

- KYC verification dependent on DigiLocker API availability

- Timeline assumes no major scope changes during development

## 11.3 Out of Scope

- Native mobile app development (PWA only in this phase)

- Delta API subscription costs

- Third-party API subscription costs

- Custom reporting beyond defined requirements

- Ongoing content updates post-launch

— End of Scope of Work Document —

DigiBull AI | BuLLM Coding System | Claude Code Opus 4.5